## Slide 1
NATIONAL SAVINGS AND CREDIT BANK
CYBER SECURITY ROAD MAP
23 SEP 2024
COO Office

## Slide 2: Click to edit Master title style
Cyber Security Strategy Journey for 2023 -2024
2
3
4
5
7
6
1
Conduct Governance Risk and Compliance Exercise Assessment Against Cyber Security Framework and Standards Adopted Such as ISO27001, PCI DSS, Bank Of Zambia Cyber Security Guidelines (Archived)
Create road map for closure against gap analysis against the Assessment (Achieved)
Enforcing and Monitoring Adherence of current and New ICT Polices (Work in Progress)
More Repeated End user Cyber Awareness trainings through various engagements channels such as company news flash, Email and through Teams Sessions and Automated Trainings such as Knowb4 (On Going )
Ensuring BCP through continuous BCP Failover Activates (Work in Progress)
Implementation of gaps identified through by aligning with adopted Security Standards. This would involve implementation of any Security Technology lacking in the current infrastructure, closure of vulnerabilities found on systems and End user trainings (Work in Progress but Partially Archived)
Reassessment and Recheck of compliance levels against the Initial GRC (Pending)

## Slide 3: Click to edit Master title style
Achievements and Pending Actions - Cyber Security Strategy Journey for 2023 -2024
Achievements So Far Against Strategy
Concluded and Conducted the First Ever Governance Risk and Compliance Exercise against the BOZ Cyber Security Guidelines, Data Protection Act of 2021, ISO 27001 and PCI DSS.
Formulated a Tracker and Road Map against the GRC exercise to close identified Gaps
Implemented Security Operating Center Services for improved 24/7 cyber security oversite on NATSAVE systems
Implemented Automated End-user cyber security awareness training through Knowb4 for improved end user cyber awareness.
Implemented a 2nd layer Firewall for improved protection of in house critical systems using ISO 27001 standards
Replaced traditional Anti virus with EDR (Endpoint Detection and Response) for improved end point protection
Ensure consistent OS patching
Implemented two factor authentication for all MS 365 users.
Conduct Cyber Security Attestations against newly and existing on boarded third parties
Implemented AML system
Conduct Periodic System Vulnerability assessments
Pending Goals Against Roadmap
Implement Privileged Access Management system for tight ICT administrator control
Implement Air Gapped System Backup solutions for improved cyber resilience against ransomware attacks and improved data loss prevention
Implement Centralized
Implement Dark web monitoring for credential theft
Enhance Web application protection with the implementation of WAF services
Revise and implement revised ICT policies that address gaps identified by the GRC exercise.
Implement Cyber security in all matters HR
Implement well defined Incident Management response plan
Implement a well-defined communication plan and policy
Implement Identity Access Management for improved and centralized end user credential management